## Slide 1
Lindsay King

## Slide 2: What is it?
all-in-one website for all things dip powder
  Directions
  Tips & Tricks
  Photo Gallery for inspiration
  Helpful Links (to companies, useful products, or youtube video tutorials)
  DIY Section

## Slide 3: Tool Selection
Documentation
  Github
  MacDown
Frontend
  HTML
  CSS
Backend
  000WebHost

## Slide 4: Pinterest Aspect
Found Pinterest’s API for the save button
Allows users to save the images to their own pinterest accounts to go back and find later
https://developers.pinterest.com/docs/widgets/save/?

## Slide 5: Incomplete Factors
User Login/Registration
Allow users to log in to their accounts
Store/Shopping Cart
Allow users to buy the powders that I have made

## Slide 6: Login/Registration
First time making a database
  Issues with PHPMyAdmin
  Issues with linking it to the site
Database is Created
Ran out of time working on it
Plan for completion
  Add in the HTML for the login and register buttons
  Link the database and the site together
  Time to completion: 3-5 days

## Slide 7: Store/Shopping Cart
Needs a checkout form/way to take payment
Needs to keep track of inventory
New page for the actual store
Plan for completion
  Create the new page for the actual store
  Create the subpages for the checkout and shipping forms
  Database for inventory
  Time to completion: 3-5 weeks

## Slide 8: Challenges
Finding a hosting platform
  Couldn’t get Heroku to work
  000WebHost cannot connect to GitHub on the free version
Finding time between other class work/projects
Overall learning curve
  No prior experience in HTML, CSS, or PHP

## Slide 9: https://dippowdernails101.000webhostapp.com/

## Slide 10: Questions?